Marie Battle

Joshua Hamm

Erik Hernandez

Kody Pope

8-30-24

Assignment 4.1

Moffat Bay: ERD Assignment:

For this module's assignment, you will be creating the Entity Relationship Diagram for the Moffat Bay project.

TDD Structure:

- Introduction

  - Purpose

    - The purpose of the Moffat Bay project is to develop a website for managing lodge reservations. This website will allow customers to view lodge information, attractions, and make reservations. Customers must register and log in to book a vacation. The system will store reservation details in a MySQL database and provide functionality for customers to view and manage their reservations.

  - Terminology

    - Lodge: The accommodation offered on the Moffat Bay website.

    - Reservation: A booking made by a customer to stay at the lodge.

    - Customer: A user who registers on the website to make reservations.

    - Admin: A user with special access to manage reservations and customer information.

  - User Personas

    - Sarah, the Vacation Planner

      - Role: Planner for family vacations.

      - Demographics: Age 30-45, enjoys planning family trips, tech-savvy.

      - Goals: Easily find information about the lodge, book a vacation, and manage reservations.

      - Frustrations: Complicated booking processes, lack of clear information.

    - John, the Outdoor Enthusiast

      - Role: Adventurer looking for lodge stays.

      - Demographics: Age 25-40, interested in outdoor activities, prefers quick booking.

      - Goals: View attractions, book a stay with specific requirements, and view past reservations.

      - Frustrations: Difficulty finding activity information, managing multiple reservations.

    - Emma, the Lodge Manager

      - Role: Manages lodge bookings and customer interactions.

      - Demographics: Age 35-50, experienced in hospitality management.

      - Goals: Access to reservation details, manage customer information, view summary reports.

      - Frustrations: Inefficient management tools, lack of integration with reservation systems.

  - User Stories

    - For Persona 1 (Sarah):

      - As Sarah, I want to view lodge information on the landing page so that I can decide if it’s suitable for my family vacation.
Acceptance Criteria: The landing page should include information about the lodge, such as amenities, photos, and a brief description.
Story Points: 3

      - As Sarah, I want to register an account so that I can book a vacation.
Acceptance Criteria: Registration page should have fields for email address, first name, last name, telephone, and password. Password should be at least 8 characters long with one uppercase and one lowercase letter. The registration form should validate these requirements and store user information securely.
Story Points: 5

      - As Sarah, I want to book a vacation with specific dates and room preferences so that I can plan my trip effectively.
Acceptance Criteria: Booking page should allow selection of room size, number of guests, and check-in/check-out dates. It should calculate the total cost based on the number of guests and room size. The form should submit the reservation details to the database.
Story Points: 8

    - For Persona 2 (John):

      - As John, I want to view attractions on the website so that I can plan activities during my stay.
Acceptance Criteria: Attractions page should list available activities such as hiking, kayaking, whale watching, and scuba diving with descriptions and images.
Story Points: 4

      - As John, I want to log in to manage my reservations and view booking history.
Acceptance Criteria: Login page should allow John to enter his email address and password. Successful login should create a session for John to access his reservation history and management features.
Story Points: 5

      - As John, I want to search for past reservations by ID or email so that I can easily find my booking details.
Acceptance Criteria: Reservation lookup page should have a search field for reservation ID or email address. It should display a summary of the reservation including room size, number of guests, and dates.
Story Points: 6

    - For Persona 3 (Emma):

      - As Emma, I want to view all current reservations so that I can manage bookings efficiently.
Acceptance Criteria: Emma should have access to a page displaying all current reservations, including customer details, room size, and dates. This should be accessible through an admin panel.
Story Points: 7

      - As Emma, I want to view a summary of customer information and reservation details so that I can address customer inquiries.
Acceptance Criteria: Emma should be able to click on a reservation to view detailed customer and booking information, including contact details and special requests.
Story Points: 6

      - As Emma, I want to manage customer accounts and update reservation statuses so that I can ensure accurate and up-to-date information.
Acceptance Criteria: Emma should be able to update reservation statuses, modify customer details, and handle booking changes through the admin interface.
Story Points: 8

  - Work Estimations (ToDo List)

    - Design Landing Page: Create wireframes and HTML/CSS for the landing page.
Estimated Time: 8 hours

    - Develop Registration and Login Pages: Implement user registration and login functionalities, including form validation and password hashing.
Estimated Time: 12 hours

    - Implement Booking Functionality: Develop the reservation page with form selection, validation, and MySQL data submission.
Estimated Time: 15 hours

    - Create Reservation Lookup Page: Develop functionality to search and view past reservations by ID or email.
Estimated Time: 10 hours

    - Set Up Database: Design and create tables for users and reservations, including encryption for passwords.
Estimated Time: 6 hours

- Design

  - Prototypes - (Please scroll down to iii) PROTOTYPE of homepage for PROTOTYPE)

    - Rules:

      - Landing Page Prototype:

        - Displays lodge information (amenities, photos, descriptions).

        - Room types and pricing are shown.

        - Buttons for "Login" and "Register."

        - Links to attractions, room details, and booking.

        - Login Page Prototype:

      - Fields for email and password.

        - "Remember Me" checkbox.

        - Links to registration for new users.

      - Registration Page Prototype:

        - Fields for first name, last name, email, phone number, and password.

        - Password validation (at least 8 characters, one uppercase and one lowercase).

        - Submit button to create a user account.

      - Booking Form Prototype:

        - Room type selection, check-in/check-out dates, and number of guests.

        - Form to calculate the total cost.

        - Submission button to send booking details to the database.

      - Login Page

        - Include a "Forgot Password" link for password recovery.

      - Booking Lookup Page Prototype (Customer):

        - Field to search reservations by email or reservation ID.

        - Display summary of reservation information.

        - Enable users to modify or cancel their reservation directly from this page.

      - Booking Lookup Page Prototype (Manager):

        - Filter options to view reservations by date, user, or room.

        - Display all reservations with the option to manage (update/cancel) bookings.

    - Screen recording of walking through the prototype for customer:

      - https://drive.google.com/file/d/1serZQoR7VVMptM1vU3yiRzkVk_H5ciJx/view?usp=sharing

    - PROTOTYPE of homepage using marvelapp.com:

      - https://marvelapp.com/prototype/a8d9a9a/screen/95417627

    - PROTOTYPE of Manager front desk screen using marvelapp.com:

      - https://marvelapp.com/prototype/32c63f46/screen/95406248

    - Mockup Landing Page:

      - Link to Word Doc showing Photos for reference:

        - https://docs.google.com/document/d/1Z-F8Ckk6celrmhWfE0V5ulMoBu4wg4Pl/edit?usp=sharing&ouid=104714144269725915606&rtpof=true&sd=true

  - ERD

- QA Testing

  - QA Test Plan